# **Sprint Retrospective (sprint 3)** November 16th

**Scrum Master: Jared**

o What went well

The workload was more evenly distributed.

o What didn't go well

Team member disappeared. And our time approximations are completely off.

o What specific things you can do to improve

Better time management (set aside more time to work on the project).

o List the measurement criteria

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Stayed close to the plan for the sprint | Percentage of work done | Stress |
| Peter Allen (vanished) | 0 | 0 | N/A |
| Nathan Johnson | 33 | 33 | 33 |
| Jared Scottt | 33 | 33 | 33 |
| Braysen Goodwin | 33 | 33 | 33 |

**Plans: Finish what has not been finished from sprint 2 and 3.**

**Nov 16, 2020:**

Worked on:

Nathan: Added order history page.

Braysen: Fixed bugs with orders.

Jared: Added quality of life improvements on the front-end.

Concerns:

We are very far behind.

Today:

Braysen:

Help with front-end when questions are asked. And fix any bugs that may arise with the backend.

Nathan:

Finish order history page.

Jared:

Finish styling and bug fixes on all current pages.

**Nov 18, 2020:**

Worked on:

Braysen: Added merge requests for /analytics server route, because he thought that was already merged when it wasn’t. Jared:Added extra features to the front end, footer links, contact us and about pages, reformatted the inventory page to fit on screen.

Nathan: was unable to work on the project since last standup.

Concerns:

We are very far behind.

Today:

Braysen:

Help with front-end when questions are asked. And fix any bugs that may arise with the backend.

Nathan:

Add order todo pages for chef and cashier.

Jared:

Quality of life improvements.

**Nov 20, 2020:**

Worked on:

Braysen Goodwin: Worked on bugs on the server.

Jared and Nathan: Were not able to work on the project between standups.

Concerns:

We are very far behind.

Today:

Braysen:

Help with front-end when questions are asked. And fix any bugs that may arise with the backend.

Nathan:

Add order todo pages for chef and cashier.

Jared:

Quality of life improvements.

**Nov 20, 2020:**

Worked on:

Braysen Goodwin: Worked on bugs on the server.

Jared: Changed how the pages display the inventory and order data.

Nathan: Worked on the todo pages for chef and cashier.

Concerns:

We are behind.

Today:

Braysen:

Help with front-end when questions are asked. And fix any bugs that may arise with the backend.

Nathan:

Finish todo pages for chef and cashier.

Jared:

Quality of life improvements. Add contact us and about us pages.